Proposal for

Bragg Tour

Middle Tennessee State University

© ShorterThanLifeFilms Sept 24, 2018

Email: shorterthanlifefilms@gmail.com

Web: www.shorterthanlifefilms.wixsites.com/shorterthanlife

# Bragg Tour

# A detailed tour of the Bragg media building on the campus of Middle Tennessee State University

## Purpose Statement

This project will aim to solve the problem of prospective students having to be physically present to tour the Bragg building.

## Objective

This AR tour of Bragg is needed for the prospective students who can not come tour the campus. Some students are not fortunate enough to be able to come tour the campus, this will give them a way to come tour the Bragg building.

## Audience Analysis

This project is meant for any prospective student, but more specifically, it is meant for 15-24-year-old people in search of higher education. People living out of Tennessee, but wanting to attend MTSU will be the most impacted by this project.

## Goal

The audience will be able to find any classroom in the Bragg building. The audience will be able to find contact information for every professor with an office in the Bragg building. The audience will be able to know the layout of the Bragg building. The audience will be able to locate the bathrooms in the Bragg building. The audience will be able to locate every entrance and exit in the Bragg building.

# Strategies

## Creative Approach

The tour will start at any entrance for Bragg. Down the main hallway, the classrooms will be labeled with the number. Also, down the main hallway, the newsroom and radio stations will be labeled with information about them. On the stairs, the range of room numbers will be displayed. "Advising" will also be labeled on the stairs. The side hallway will be labeled with the studio numbers, classroom numbers, and arrows pointing to the checkout room. Each little side hallway branching off will have rooms numbered. The checkout office will have its hours listed. Each room will have its lab hours listed. The entrances and exits will be labeled. Upstairs will have each office labeled with the professor's name, email, and office hours. The dean's office will have the Dean's name along with the assistants' names and emails listed. The advising center will be labeled with each advisor's name and email listed, along with the hours it is open. On the outside, front of the building will be the history of the building.

## Media Selection

Augmented Reality will be used so that the user can be immersed in the environment and tour the building, just as someone who is physically present could.

# Scope

## Deliverables

## Proposal, Story board, Final version of AR tour.

## Budget: $1050.00

Project Management			$ 250.00

Design					$ 200.00

Production					$ 400.00

Testing					$ 100.00

Delivery / Implementation			$100 .00

## Schedule

Project Initiation				Week 0

Analysis					Week 1

Design 					Week 1

Production					Week 2-3

Delivery / Implementation			Week 4

# About

## Core team:

George Porter-Producer- gwp2d@mtmail.mtsu.edu